# Requirements/ Product Backlog

This document acts as Product Backlog to create requirements, user stories and tasks and to monitor the progress of the same. As this is a quick turnaround prototype, no ALM tool such as Jira or Rally will be used. This document itself will capture all the necessary information.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **#** | **Item** | **Story Created and Date** | **Solution Designed and Date** | **Notes** |
| **1** | Access mirrored FDA Site | Product Owner created story on 06/18/15 | Web Designer mirrored the site on to a local Linux server on 07/05/15 | This is a pre requisite before any other items can be taken up |
| **2** | Display Spikes Tab | Product owner created the story 06/18/2015 | Web Designer created the Spikes tab on mirrored site on personal laptop 07/02/15 | An new tab will be added to the cloned openFDA site |
| 3 | Display chart for selected drug | Product owner created the story 06/18/15 | Web Designer created the Display chart for a selected Drug | Display the drug event data for a selected drug. Advil, Aciphex, and for drug indication for multiple myeloma. |
| **4** | Display slider for selected drug | Product owner created the story 06/18/15 | Web Designer created the slider for selected drug 07/03/15 | As the mouse moved over the graph a slider(vertical line) should be displayed at the cursor location |
| **5** | Display information for selected drug at spikes | Product owner created the story 06/18/15 | Web Designer displays information corresponding to time where the slider is positioned 07/03/15 | Display events data known for the drug at that time. |